**BACOLOD WATER DISTRICT**

**Bacolod, Lanao del Norte**

**CCC NO. 543**

**BWD PROGRAMS AND PROJECTS**

As of December 31, 2012

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **No.** | **Project**  **Program**  **Activity Name** | **Location**  **Target Beneficiaries** | | **Total**  **Cost** | **Date**  **Started** | **Status of Project Implementation** | | | | | |
| **Target**  **Completion**  **Date** | **Actual**  **Completion Date** | | **% of Completion** | **Total**  **Cost Incurred** | **Remarks** |
| 1 | Pipe Lines Extension (Interconnection of newly 200 cu.m. capacity concrete elevated reservoir to existing distribution line) | Purok 5 and Purok 6, Brgy. Esperanza, Bacolod, LDN | | P 332,860.00 | May 2012 | July  2012 | July  2012 | | 100% | P 332,860.00 | Fully Implemented |
| Noel Resabal.png  **Total Project Cost P 332,860.00**  Alma Maglana.pngZaidie Ligutom.png | | | | | | | | | | | |
| Prepared by:  **ZAIDIE C. LIGUTOM**  UCSA-C | | | Verified by:  **ALMA S. MAGLANA**  Corporate Accounts Analyst | | | | | Approved by:  **ENGR. NOEL L. RESABAL**  General Manager | | | |