**BACOLOD WATER DISTRICT**

**Bacolod, Lanao del Norte**

**CCC NO. 543**

**BWD PROGRAMS AND PROJECTS**

As of December 31, 2014

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **No.** | **Project**  **Program**  **Activity Name** | **Location**  **Target Beneficiaries** | | **Total**  **Cost** | **Date**  **Started** | **Status of Project Implementation** | | | | | |
| **Target**  **Completion**  **Date** | | **Actual**  **Completion Date** | **% of Completion** | **Total**  **Cost Incurred** | **Remarks** |
| 1 | Pipe Line Expansion | Purok 5, Upper Liangan East, Bacolod, LDN | | P 116,447.50 | February 2014 | March  2014 | | March  2014 | 100% | P 116,447.50 | Fully Implemented |
| 2 | Repair of Generator Set | Pumping Station #1 Bacolod, LDN | | P 91,330.00 | June 2014 | July 2014 | | July 2014 | 100% | P 91,330.00 | Fully Implemented |
| 3 | Pipe Line Expansion | Upper Esperanza Bacolod, LDN | | P 40,301.52 | November 2014 | December 2014 | | December 2014 | 100% | P 40, 301.52 | Fully Implemented |
| 4 | Purchase of 2hp submersible pump | Demologan sump tank, Demologan, Bacolod LDN | | P69,300.00 | December 2014 | December 2014 | | December 2014 | 100% | P 69,300.00 | Fully Implemented |
| Noel Resabal.png **Total Project Cost P 317,379.02**  Alma Maglana.png  Zaidie Ligutom.png | | | | | | | | | | | |
| Prepared by:  **ZAIDIE C. LIGUTOM**  UCSA-C | | | Verified by:  **ALMA S. MAGLANA**  Corporate Accounts Analyst | | | | Approved by:  **ENGR. NOEL L. RESABAL**  General Manager | | | | |