**BACOLOD WATER DISTRICT**

**Bacolod, Lanao del Norte**

**CCC NO. 543**

**BWD PROGRAMS AND PROJECTS**

As of December 31, 2014

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No.** | **Project****Program****Activity Name** | **Location****Target Beneficiaries** | **Total****Cost** | **Date****Started** | **Status of Project Implementation** |
| **Target****Completion****Date** | **Actual****Completion Date** | **% of Completion** | **Total****Cost Incurred** | **Remarks** |
| 1 | Pipe Line Expansion | Purok 5, Upper Liangan East, Bacolod, LDN | P 116,447.50 | February 2014 | March 2014 | March 2014 | 100% | P 116,447.50 | Fully Implemented |
| 2 | Repair of Generator Set | Pumping Station #1 Bacolod, LDN | P 91,330.00 | June 2014 | July 2014 | July 2014 | 100% | P 91,330.00 | Fully Implemented |
| 3 | Pipe Line Expansion | Upper Esperanza Bacolod, LDN | P 40,301.52 | November 2014 | December 2014 | December 2014 | 100% | P 40, 301.52 | Fully Implemented |
| 4 | Purchase of 2hp submersible pump | Demologan sump tank, Demologan, Bacolod LDN | P69,300.00 | December 2014 | December 2014 | December 2014 | 100% | P 69,300.00 | Fully Implemented |
| Noel Resabal.png **Total Project Cost P 317,379.02**Alma Maglana.pngZaidie Ligutom.png |
| Prepared by:  **ZAIDIE C. LIGUTOM** UCSA-C |  Verified by: **ALMA S. MAGLANA**Corporate Accounts Analyst | Approved by:**ENGR. NOEL L. RESABAL**General Manager |