**BACOLOD WATER DISTRICT**

**Bacolod, Lanao del Norte**

**CCC NO. 543**

**BWD PROGRAMS AND PROJECTS**

As of December 31, 2015

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **No.** | **Project****Program****Activity Name** | **Location****Target Beneficiaries** | **Total****Cost** | **Date****Started** | **Status of Project Implementation** |
| **Target****Completion****Date** | **Actual****Completion Date** | **% of Completion** | **Total****Cost Incurred** | **Remarks** |
| 1 | Pipe Line Extension | Upper Liangan East, Bacolod, LDN | P 42,367.50 | February 2, 2015 | April 2015 | April 24, 2015 | 100% | P 42,367.50 | Fully Implemented |
| 2 | Distribution Line Expansion | Purok 5, Liangan East Bacolod, LDN | P 74,162.35 |  |  |  |  |  | Not Implemented due to the existing SALIN TUBIG Project in the area |
| Noel Resabal.png **Total Project Cost P 116,529.85** Alma Maglana.pngZaidie Ligutom.png |
| Prepared by: **ZAIDIE C. LIGUTOM** UCSA-C | Checked by:  **ALMA S. MAGLANA** Corporate Accounts Analyst | Approved by:**ENGR. NOEL L. RESABAL**General Manager |