**BACOLOD WATER DISTRICT**

**Bacolod, Lanao del Norte**

**CCC NO. 543**

**BWD PROGRAMS AND PROJECTS**

As of December 31, 2016

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Project  Program  Activity Name | Location  Target Beneficiaries | | Total  Cost | Date  Started | Status of Project Implementation | | | | | |
| Target  Completion  Date | | Actual  Completion Date | % of Completion | Total  Cost Incurred | Remarks |
| 1 | Pipe Line Extension | Purok 5 Upper Liangan East, Bacolod, LDN | | P 75,558.00 | February 2, 2016 | February 28, 2016 | | February 20, 2016 | 100% | P 75,558.00 | Fully Implemented |
| 2 | Distribution Line Expansion | Upper Esperanza, Bacolod, LDN | | P 20,132.00 | June 1, 2016 | June 30, 2016 | | June 25, 2016 | 100% | P 20,132.00 | Fully Implemented |
| Total Project Cost P 95,690.00  Alma Maglana.pngZaidie Ligutom.png | | | | | | | | | | | |
| Prepared by:  ZAIDIE C. LIGUTOM  UCSA-C | | | Checked by:  ALMA S. MAGLANA  Corporate Accounts Analyst | | | | Noel Resabal.png  Approved by:  ENGR. NOEL L. RESABAL  General Manager | | | | |