**BACOLOD WATER DISTRICT**

**Bacolod, Lanao del Norte**

**CCC NO. 543**

**BWD PROGRAMS AND PROJECTS**

As of December 31, 2016

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No. | ProjectProgramActivity Name | LocationTarget Beneficiaries | TotalCost | DateStarted | Status of Project Implementation |
| TargetCompletionDate | ActualCompletion Date | % of Completion | TotalCost Incurred | Remarks |
| 1 | Pipe Line Extension | Purok 5 Upper Liangan East, Bacolod, LDN | P 75,558.00 | February 2, 2016 | February 28, 2016 | February 20, 2016 | 100% | P 75,558.00 | Fully Implemented |
| 2 | Distribution Line Expansion | Upper Esperanza, Bacolod, LDN | P 20,132.00 | June 1, 2016 | June 30, 2016 | June 25, 2016 | 100% | P 20,132.00 | Fully Implemented |
|  Total Project Cost P 95,690.00 Alma Maglana.pngZaidie Ligutom.png |
| Prepared by: ZAIDIE C. LIGUTOM UCSA-C | Checked by:  ALMA S. MAGLANA Corporate Accounts Analyst | Noel Resabal.pngApproved by: ENGR. NOEL L. RESABAL General Manager |