**BACOLOD WATER DISTRICT**

**Bacolod, Lanao del Norte**

**CCC NO. 543**

**BWD PROGRAMS AND PROJECTS**

As of December 31, 2017

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No. | ProjectProgramActivity Name | LocationTarget Beneficiaries | TotalCost | DateStarted | Status of Project Implementation |
| TargetCompletionDate | ActualCompletion Date | % of Completion | TotalCost Incurred | Remarks |
| 1 | Two-Storey Office Building | Purok 3, Bacolod, LDN | P 3,500,000.00 | January 3, 2017 | December 31, 2017 | August 10, 2017 | 100% | P 3,500,000.00 | Fully Implemented |
|  Total Project Cost P 3,500,000.00 Alma Maglana.pngZaidie Ligutom.png |
| Prepared by: ZAIDIE C. LIGUTOM UCSA-C | Checked by:  ALMA S. MAGLANA Corporate Accounts Analyst | Noel Resabal.pngApproved by: ENGR. NOEL L. RESABAL General Manager |