**BACOLOD WATER DISTRICT**

**Bacolod, Lanao del Norte**

**CCC NO. 543**

**BWD PROGRAMS AND PROJECTS**

As of December 31, 2017

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No. | Project  Program  Activity Name | Location  Target Beneficiaries | Total  Cost | | Date  Started | Status of Project Implementation | | | | |
| Target  Completion  Date | Actual  Completion Date | % of Completion | Total  Cost Incurred | Remarks |
| 1 | Two-Storey Office Building | Purok 3, Bacolod, LDN | P 3,500,000.00 | | January 3, 2017 | December 31, 2017 | August 10, 2017 | 100% | P 3,500,000.00 | Fully Implemented |
| Total Project Cost P 3,500,000.00  Alma Maglana.pngZaidie Ligutom.png | | | | | | | | | | |
| Prepared by:  ZAIDIE C. LIGUTOM  UCSA-C | | | | Checked by:  ALMA S. MAGLANA  Corporate Accounts Analyst | | | Noel Resabal.png  Approved by:  ENGR. NOEL L. RESABAL  General Manager | | | |